Report Date:  2022-07-26

Report Name: 7.26.22 Kenny CC_transcript

Employee Name: Kenny CC

Transcript: Today is Tuesday July 26 2022 job report on excitement myself. I had Seven hours one hour on site job sites shut down because lightning storm basement flooding Wasn't a whole lot. I could do for them to help them. So Ended up leaving there and ended up back at the shop and working on tickets and extra work With luth work and getting everything ready for review so that I can get a ticket signed and turned in for billing We are going to start on our storm piping on the west side detention box on Wednesday All the rest of the loot work is mainly covered up and out of our way all equipments out of the way So I have rock on order for Wednesday morning clean rock for a 14-inch pipe and we'll be able to get that in That was it for the job for the day You